Data warehouse risk management – risk identification

| Risk ID | Category | Description | Conditions | Impact Description | Possible mitigation |
| --- | --- | --- | --- | --- | --- |
| 1 | Overall | Loss of project sponsor | Impending reorganization | Scope, budget, staffing, schedule issues | Identify secondary sponsor. Review project requirements with sponsors |
| 2 | Overall | General lack of experience with toolsets, methods and best practices |  | Potential for huge margins of error in budgeting and scheduling; project delays; deliverables not fit for use | Strong resource management plan; clearly defined project responsibilities; recruiting staff with DW experience; off-site training; professional consulting |
| 3 | Scope | Wide range of users driving system requirements | Conflicting user requirements | Scope creep; application not meet user requirements; marginalized users | Ensure high level of user involvement; requirement prioritization |
| 4 | Scope | Changing system requirements | Impending reorganization; new product development; staff turnover | Schedule delays; system not meet business objectives | Change management process; project sponsor involvement |
| 5 | Budget | Inadequate Budget |  | Project delay; scope scaled back; not meet business requirements | Research; professional cost estimation; contingency budgeting; sponsor support |
| 6 | Schedule | Unrealistic schedule due to initial estimates / poorly understood deliverables | Large initial delays; evidence of tasks excluded from WBS | Project delay; quality issues due to rushed delivery or exclusion of deliverables | Research; sponsor support; professional consulting |
| 7 | ROI | Disconnect between business objectives and project deliverables | Changing business objectives; change in management; market changes | Product not fit for use; no ROI | Proactive alignment of project with business objectives; active stakeholder management; prototyping |
| 8 | Technical | Scalability issues due to huge amounts of data, changing requirements | Poor system performance | Data access issues | Estimating toolsets; technical design completed by experienced DBA |
| 9 | Technical | Support issues; heterogeneous environment; new technologies | Staff turnover; staff currently not trained on systems | System unavailable | Administrator training; staff training budget; DR plan |
| 10 | Technical | Poor data quality |  | Useless datasets; not meet business requirements; system not used | Data quality review sub project; data cleansing; implement known clean data first; metadata quality tags (e.g. “questionable,” “not yet reviewed”) |
| 11 | Technical | End user technical skills too low |  |  | Implement canned reports and templates; user involvement in front end design |
| 12 | Implementation | Vendor issues |  | Budget; project delays | Verify vendor financial viability; vendor references |
| 13 | Implementation | User rejection | System not used; users express dissatisfaction during training, deployment |  | High level of user involvement; prototyping; user feedback incorporated into project; user training |

See http://theprojectdiva.com/project_management/project-risk-identification.html/ for more information